**Sprint Schedule Document**

**SPRINT 1**

Monday Tuesday Wednesday Thursday Friday Saturday Sunday

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint Planning:  Project Setup & To-Do Implementation | Daily Standup:  **Date:**18-2-2025 | Daily Standup:  **Date:**19-2-2025 | Daily Standup:  **Date:**20-2-2025 | Daily Standup:  **Date:**21-2-2025 | Daily Standup:  **Date:**22-2-2025 | Sprint Review:  **Date:**23-2-2025  Sprint Wrap-Up and Next Goals |
| Daily Standup:  **Date:**17-2-2025  **Task:** Scope Finalization  **Focus:** Finalizing Project Scope | **Task:** Market Research  **Focus:** Market Gaps and Consumer Needs | **Task:** AI Scheduling Analysis  **Focus**: AI Scheduling Needs | **Task:** Consumer Insights  **Focus:** Refining Consumer Insights | **Task:**   |  | | --- | | Market Positioning |  |  | | --- | |  |   **Focus:** Finalizing Market Positioning | **Task:** AI & Tracking Refinement  **Focus:** Key Findings and Adjustments | Sprint Retrospective:  What Went Well?  Strong collaboration, successful AI scheduling, and refined user needs through market research. |

**SPRINT 2**

Monday Tuesday Wednesday Thursday Friday Saturday Sunday

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint Planning:  Project Setup & To-Do Implementation | Daily Standup:  **Date:**25-3-2025 | Daily Standup:  **Date:**26-3-2025 | Daily Standup:  **Date:**27-3-2025 | Daily Standup:  **Date:**28-3-2025 | Daily Standup:  **Date:**29-3-2025 | Sprint Review:  **Date:**24-3-2025  sprint completed successfully and deployed. |
| Daily Standup:  **Date:**24-3-2025  **Task:** Project Setup  **Focus:** Finalizing Project Setup | **Task:** Create Add Task Feature  **Focus:** Task Creation Functionality | **Task:** Implement Edit & Delete  **Focus**: Improving Task Management | **Task:** Mark Tasks as Complete/Incomplete  **Focus:** Enhancing Task Status Updates | **Task:** Due Date & Priority Management  **Focus:** Task Prioritization | **Task:** Search & Filter Tasks  **Focus:** Refining Search & Filtering | Sprint Retrospective:  What Went Well?  • Task implementation was smooth with good collaboration.  What Could Be Improved?  • Better error handling for API requests  Next Steps:  • Implement AI-driven task scheduling in the next sprint. |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint Planning:  Implement **a reminder tracking system** with push and SMS alerts. | Daily Standup:  **Date:** | Daily Standup:  **Date:** | Daily Standup:  **Date:** | Daily Standup:  **Date:** | Daily Standup:  **Date:** | Sprint Review:  **Date:**  Sprint Review & Deployment |
| Daily Standup:  **Date:**  **Task:** Sprint Planning & Setup  **Focus:**  Finalizing Reminder System Scope | **Task:** Add Reminder Feature  **Focus:** Understanding User Needs for Reminders | **Task:** Notification Integration  **Focus:** Ensuring Smooth Notification Delivery | **Task:** Custom Reminder Scheduling  **Focus:** Enhancing Reminder Scheduling | **Task:** Snooze & Dismiss Options  **Focus:** Improving User Experience | **Task:** Testing & Optimization  **Focus:** Ensuring System Reliability | Sprint Retrospective: |

**Sprint 3**

Monday Tuesday Wednesday Thursday Friday Saturday Sunday

**Sprint 4**

Monday Tuesday Wednesday Thursday Friday Saturday Sunday

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint Planning:  Define AI scheduling objectives, set up the framework, and plan task automation. | Daily Standup:  **Date:** | Daily Standup:  **Date:** | Daily Standup:  **Date:** | Daily Standup:  **Date:** | Daily Standup:  **Date:** | Sprint Review:  **Date:**  Sprint Review & Deployment |
| Daily Standup:  **Date:**  **Task:** Plan sprint and set up AI framework.  **Focus:**  Defining AI Scheduling Scope | **Task:** Build AI model for task scheduling.  **Focus:** AI Model Development | **Task:** Automate scheduling based on priority.  **Focus:** Task Automation | **Task:** Add user customization options.  **Focus:** User Preferences | **Task:** Implement real-time schedule updates.  **Focus** Real-Time Adjustments | **Task:** Test and fix bugs.  **Focus:** Testing & Optimization | Sprint Retrospective: |

**Sprint 5:**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint Planning:  Define AI rescheduling objectives, setup conflict detection, and plan task adjustments. | Daily Standup:  **Date:** | Daily Standup:  **Date:** | Daily Standup:  **Date:** | Daily Standup:  **Date:** | Daily Standup:  **Date:** | Sprint Review:  **Date:**  Sprint Review & Deployment |
| Daily Standup:  **Date:**  **Task:** Define AI rescheduling goals  **Focus:**  Scope Finalization | **Task:** Develop conflict detection.  **Focus:** Conflict Handling | **Task:** Implement auto-rescheduling.  **Focus:** Task Reassignment | **Task:** Enable manual adjustments.  **Focus:** User Control | **Task:** Test and optimize.  **Focus** System Stability | **Task:** Final review.  **Focus** Look for any bug | Sprint Retrospective: |

Monday Tuesday Wednesday Thursday Friday Saturday Sunday