Sprint Schedule Document

SPRINT 1

Monday         Tuesday      Wednesday Thursday      Friday         Saturday      Sunday

| Sprint Planning: Project Setup & To-Do Implementation | Daily Standup: Date:18-2-2025 | Daily Standup: Date:19-2-2025 | Daily Standup: Date:20-2-2025 | Daily Standup: Date:21-2-2025 | Daily Standup: Date:22-2-2025 | Sprint Review: Date:23-2-2025 Sprint Wrap-Up and Next Goals |
| --- | --- | --- | --- | --- | --- | --- |
| Daily Standup: Date:17-2-2025 Task: Scope Finalization Focus: Finalizing Project Scope | Task: Market Research Focus: Market Gaps and Consumer Needs | Task: AI Scheduling Analysis Focus: AI Scheduling Needs | Task: Consumer Insights Focus: Refining Consumer Insights | Task: Market Positioning. Focus: Finalizing Market Positioning | Task: AI & Tracking Refinement Focus: Key Findings and Adjustments | Sprint Retrospective: What Went Well? Strong collaboration, successful AI scheduling, and refined user needs through market research. |

SPRINT 2

Monday         Tuesday      Wednesday Thursday      Friday         Saturday      Sunday

| Sprint Planning: Project Setup & To-Do Implementation | Daily Standup: Date:25-3-2025 | Daily Standup: Date:26-3-2025 | Daily Standup: Date:27-3-2025 | Daily Standup: Date:28-3-2025 | Daily Standup: Date:29-3-2025 | Sprint Review: Date:24-3-2025 sprint completed successfully and deployed. |
| --- | --- | --- | --- | --- | --- | --- |
| Daily Standup: Date:24-3-2025 Task: Project Setup Focus: Finalizing Project Setup | Task: Create Add Task Feature Focus: Task Creation Functionality | Task: Implement Edit & Delete Focus: Improving Task Management | Task: Mark Tasks as Complete/Incomplete Focus: Enhancing Task Status Updates | Task: Due Date & Priority Management Focus: Task Prioritization | Task: Search & Filter Tasks Focus: Refining Search & Filtering | Sprint Retrospective: What Went Well? • Task implementation was smooth with good collaboration. What Could Be Improved? • Better error handling for API requests Next Steps: • Implement AI-driven task scheduling in the next sprint. |

| Sprint Planning: Implement a reminder tracking system with push and SMS alerts. | Daily Standup: Date: | Daily Standup: Date: | Daily Standup: Date: | Daily Standup: Date: | Daily Standup: Date: | Sprint Review: Date: Sprint Review & Deployment |
| --- | --- | --- | --- | --- | --- | --- |
| Daily Standup: Date: Task: Sprint Planning & Setup Focus: Finalizing Reminder System Scope | Task: Add Reminder Feature Focus: Understanding User Needs for Reminders | Task: Notification Integration Focus: Ensuring Smooth Notification Delivery | Task: Custom Reminder Scheduling Focus: Enhancing Reminder Scheduling | Task: Snooze & Dismiss Options Focus: Improving User Experience | Task: Testing & Optimization Focus: Ensuring System Reliability | Sprint Retrospective: |

Sprint 3

Monday         Tuesday      Wednesday Thursday      Friday         Saturday      Sunday

Sprint 4

Monday         Tuesday      Wednesday Thursday      Friday         Saturday      Sunday

| Sprint Planning: Define AI scheduling objectives, set up the framework, and plan task automation. | Daily Standup: Date: | Daily Standup: Date: | Daily Standup: Date: | Daily Standup: Date: | Daily Standup: Date: | Sprint Review: Date: Sprint Review & Deployment |
| --- | --- | --- | --- | --- | --- | --- |
| Daily Standup: Date: Task: Plan sprint and set up AI framework. Focus: Defining AI Scheduling Scope | Task: Build AI model for task scheduling. Focus: AI Model Development | Task: Automate scheduling based on priority. Focus: Task Automation | Task: Add user customization options. Focus: User Preferences | Task: Implement real-time schedule updates. Focus Real-Time Adjustments | Task: Test and fix bugs. Focus: Testing & Optimization | Sprint Retrospective: |

Sprint 5:

| Sprint Planning: Define AI rescheduling objectives, setup conflict detection, and plan task adjustments. | Daily Standup: Date: | Daily Standup: Date: | Daily Standup: Date: | Daily Standup: Date: | Daily Standup: Date: | Sprint Review: Date: Sprint Review & Deployment |
| --- | --- | --- | --- | --- | --- | --- |
| Daily Standup: Date: Task: Define AI rescheduling goals Focus: Scope Finalization | Task: Develop conflict detection. Focus: Conflict Handling | Task: Implement auto-rescheduling. Focus: Task Reassignment | Task: Enable manual adjustments. Focus: User Control | Task: Test and optimize. Focus System Stability | Task: Final review. Focus Look for any bug | Sprint Retrospective: |

Monday         Tuesday      Wednesday Thursday      Friday         Saturday      Sunday